## Slide 1: Muni University
BACHELOR OF INFORMATION SYSTEMS DEGREE
Year 3, Semester 2
Course Name: Data Warehousing and Business Intelligence
Course Code: ISM 3203
Samuel OCEN

## Slide 2: Program/Project Planning and Management
Readiness factors
Risk assessment and mitigation plans
Scoping and business justification
Team roles and responsibilities
Project plan development and maintenance
Program management

## Slide 3: (3) Critical Readiness factors
Strong Senior Business Management Sponsors
  Characteristics of effective business sponsors:
    They have a vision for the potential impact of a DW/BI solution.
    They can visualize how improved access to information will result in incremental value to the business.
    They possess a personal conviction about their vision which is demonstrated by their willingness to be
accountable for it.
    They are influential leaders within the organization.
Compelling Business Motivation
  Organizations that successfully implement DW/BI solutions typically have as powerful sense of
urgency for improved access to information caused by one or compelling business motivations.
  Motivations may come from:
    competition and changes in the external landscape.
    strong internal need to have an integrated environment within an organization.
    strategic vision of potential market place opportunity.
Feasibility (of Quality Data)
  Availability of data. If the data required to support the compelling business motivation is too
filthy, overly complex for the initial effort, or not even collected, then there is significant (data)
feasibility issue.
  An early data profiling assessment should be done to qualify or disqualify data.

## Slide 4
Challenges to DW/BI Project Readiness
Weak Business Sponsor or IT-only sponsor.
Too much demand from multiple business sponsors.
Well meaning, but overly aggressive business sponsors.
Poor quality data.
Legacy of underperforming, isolated data silos.

## Slide 5: Risk Assessment and Mitigation Plans
Risk is reduced by assessing whether your organization is ready for a DW/BI initiative. An honest appraisal of the business sponsorship, problem set, skilled resource availability, and underlying data feasibility gets the project on stable footing ground from beginning.
Risk is mitigated by biting off small, manageable chunks of effort, while still ensuring business alignment.
Regular, frequent monitoring of progress and proactive communication and involvement with the business boosts
the likelihood of an on-time delivery of capabilities that the business is clamoring for.
Note: Visit the PMP Book 5 for a detailed explanation on risk management in projects.

## Slide 6
Scoping
“Project scope is driven by the business requirements”

## Slide 7: Scoping
Areas of focus include:
Focus on a single business process
The role of rapid development process
Document the scope/ charter

## Slide 8: Cont…
Focus on a single business process (A main for project scoping)
  This is one of the most critical scope boundaries during the early stages of DW/BI program.
  Centering on a single process helps ensure a more manageably sized design and development iteration because a single business process is typically supported by a single source system module.
  It is reasonable to extract and transform data from a single source in the early formative stages rather than initially attempting to extract and integrate information from fro multiple processes generated by multiple source systems.
Additional guidelines for developing a preliminary DW/BI project scope include:
  The DW/BI project should be meaningful, yet manageable.
  Defining scope should be an exercise performed jointly by IT and business representatives.
  Scope is driven by a target delivery date, and the deliverable should be managed to meet the delivery date.
  Success criteria for the project should be established while the scope is being defined.

## Slide 9: Cont…
The role of rapid development process
Rapid development movements include:
  Agile
  Extreme programming, etc.
Many of these movements share common focus on iterative development
and risk minimization by delivering new functionality in short time frames (often measured in weeks)
Below are principals or tenets of rapid development that resonate and tightly align with the Kimball method’s standard technique:
  Focus on primary objective of delivering business value.
  Value collaboration between the development team and stakeholders, especially business representatives.
  Stress the importance of ongoing face to face communication, feedback, and prioritization with the business stakeholders.
  Adapt quickly to evolving requirements. Change is inevitable.
  Tackle development of reusable software in an iterative, incremental manner with concurrent and overlapping tasks.

## Slide 10: Cont…
Document the scope/ charter
Background
  Project's focus and motivating business requirements
Objectives
Approach
Project scope
  Anticipated date and target users
  Involved parties and stakeholders
Success criteria
Assumptions, risks and risk reduction action plan
Data and analyses that are outside of the scope (exclusions from scope)
Note: The project manager is responsible for creating the charter and its content is determined in collaboration wit the business.

## Slide 11: Business Justification
Introduction:
  The business justification follows the preliminary scope (established by business and IT sponsors and management).
  It’s a joint activity that depends on strong IT/business partnership.
  In business justification, we identify the anticipated costs or TCO and benefits/ROI associated with the business over time.
Determine the financial investments and costs
  Hardware costs
  Software coats
  Internal staffing
  External resources
  Additional costs
    Ongoing maintenance cost expenses
    Ongoing support
    Expenses to support growth

## Slide 12: Cont…
Determine the financial returns and benefits
  DW/BI benefits typically fall into either tangible or intangible categories.
  Tangible benefits are more critical than intangible benefits because they’re
quantifiable. Below is a list of (tangible) potential impacts on profitability resulting from either revenue generation or cost reduction:
    Increased revenue from new sales to new customers
    Increased revenue from up-selling more expensive products or cross-selling additional
products to existing customers
    Increased response rate to mailings through improved targeting
    Increased average sale per mailing through improved assortment planning
    Elimination of low-margin products
    Decreased raw material costs due to improved supplier management and negotiation
    Reduced promotional spending or direct marketing costs with more timely midcourse adjustments during the campaign
    Reduced fraudulent claim expense
    Reduced customer churn or turnover
    Reduced defect rates
    Increased closure rate on first contact, etc.

## Slide 13: Cont…
Determine the financial returns and benefits…
  Intangible benefits as shown below are worth noting because they provide value to the organization, though they don’t readily convert a financial metric that easily translates into bottom line impact and fits neatly in ROI model:
    More timely access to information
    Improved decision making based on facts rather than flying blind
    Greater information standardization and constancy across the organization
    Greater confidence in the data with fewer debates about accuracy and reduced data reconciliation effort
    Eliminate inefficiencies by providing one version of the data
    Faster response to changing conditions
    Enhanced ability to analyze alternatives
    Improved employee satisfaction and morale
    Improved customer satisfaction
    DW/BI is a strategic necessity to remain competitive

## Slide 14: Cont…
Combine the investments and returns to calculate ROI
  The investment and returns figures are entered into a financial model to calculate the return on investment
  Justification can also be looked in terms of opportunity cost
  There is a need for post-implementation monitoring of ROI
  Improved business decisions depend on people and processes

## Slide 15: Team roles and responsibilities
Front office: sponsors and drivers
  Business sponsors/ business driver
    They business owners
    Have financial responsibility
    Determine and support prioritization and scope decisions
    The business driver is designated to tactically to serve in the place of a sponsor
      should exemplify characteristics of the best business sponsors
      Should be acceptable, engaged, and empowered to resolve issues
  DW/BI director/program manager
    Works with the business sponsor to ensure a joint success
    Serves a primary liaison between the business sponsor and the DW/BI teams
    Should be effective communicators to influence both senior business and IT management
    The director is responsible for the overall leadership and direction of the initiative and environment

## Slide 16: Cont…
Coaches: Project managers and Leads
Regular Lineup: core project team
  Business analyst
  Data steward/ quality assurance analyst
  Data architect/ data modeler/ database administrator
  Metadata manager
  ETL architect/ developer
  BI architect/ BI developer/ BI portal developer
  Technical architecture/ technical support specialist
  Security manager
  Lead tester
  Data mining/ statistical specialist
  Educator

## Slide 17: Project plan development and maintenance
DW/BI project requires a detailed, integrated plan given its complexity, both in terms of tasks and players.
The common challenge in DW/BI project plans is the level detail tracked.
  Key players should ensure that enough detail is tracked about the project progress. This should help to identify issues or delays as soon as possible.
  The commonly tracked information include the following:
    Resources
    Original estimated effort
    Original estimated start date
    Original estimated completion date
    Status
    Updated start date
    Effort to finish
    Late delays
    % completed
    dependencies

## Slide 18: Cont…
Project plan
Establish the project identity
Staff the project
Develop project plan
Develop communication plan
  Project team
  Sponsor and driver briefings
  Business community
  Communication with other interested parties

## Slide 19: Cont…
Project plan…
Manage the project
  Conduct the project team kickoff meeting
  Monitor project status
    Project status meetings
    Project status reports
  Maintain the project plan
  Consolidate the project documentation
  Manage scope
    Track the scope
    Control changes
  Manage expectations
  Recognize project trouble signs

## Slide 20: Program management
Manage the program
Establish governance responsibility and processes
Elevate data stewardship to enterprise level
Leverage methods and architectural best practices
Conduct periodic assessments
Continuous Communication

## Slide 21: Thank you!
End